Team ID**: 1** .

Project URL: **http://social-websites-information.tk/**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks (provide brief descriptions) | Member Name | Start Date D/M/Y | Completion Date  D/M/Y | Status  (C, INC, INP) |
| Task#1: Collecting Information | Kuldeep Singh | ------------------ | -------------- | INC |
| Task#1: Collecting Information | Akbar Din | ------------------ | -------------- | INC |
| Task#1: Collecting Information | Navkiran Kaur | ----------------- | -------------- | INC |
| Task#1: Collecting Information | Sukhdeep Singh | ------------------ | --------------- | INC |
|  |  |  |  |  |
| Task#1: Collecting Information | Kuldeep Singh | 07/11/2018 | --------------- | INP |
| Task#1: Collecting Information | Akbar Din | 07/11/2018 | -------------- | INP |
| Task#1: Collecting Information | Navkiran Kaur | 07/11/2018 | -------------- | INP |
| Task#1: Collecting Information | Sukhdeep Singh | 07/11/2018 | --------------- | INP |
|  |  |  |  |  |
| Task#1: Collecting Information | Kuldeep Singh | 07/11/2018 | 11/11/2018 | C |
| Task#1: Collecting Information | Akbar Din | 07/11/2018 | --------------- | INP |
| Task#1: Collecting Information | Navkiran Kaur | 07/11/2018 | -------------- | INP |
| Task#1: Collecting Information | Sukhdeep Singh | 07/11/2018 | --------------- | INP |
|  |  |  |  |  |
| Task#2: Making HTML Pages | Kuldeep Singh | 16/11/2018 | --------------- | INP |
| Task#1: Collecting Information | Akbar Din | 07/11/2018 | 16/11/2018 | C |
| Task#1: Collecting Information | Navkiran Kaur | 07/11/2018 | 16/11/2018 | C |
| Task#1: Collecting Information | Sukhdeep Singh | 07/11/2018 | 16/11/2018 | C |
|  |  |  |  |  |
| Task#2: Making HTML Pages | Kuldeep Singh | 16/11/2018 | 19/11/2018 | C |
| Task#2: Making HTML Pages | Akbar Din | 16/11/2018 | -------------- | INP |
| Task#2: Making HTML Pages | Navigant Kaur | 16/11/2018 | -------------- | INP |
| Task#2: Making HTML Pages | Sukhdeep Singh | 16/11/2018 | --------------- | INP |
|  |  |  |  |  |
| Task#3: Adding CSS | Kuldeep Singh | 19/11/2018 | ------------- | INP |
| Task#2: Making HTML Pages | Akbar Din | 16/11/2018 | 21/11/2018 | INP |
| Task#2: Making HTML Pages | Navigant Kaur | 16/11/2018 | 21/11/2018 | INP |
| Task#2: Making HTML Pages | Sukhdeep Singh | 16/11/2018 | 21/11/2018 | INP |
|  |  |  |  |  |
| Task#3: Adding CSS | Kuldeep Singh | 19/11/2018 | -------------- | INP |
| Task#3: Adding CSS | Akbar Din | 21/11/2018 | -------------- | INP |
| Task#3: Adding CSS | Navigant Kaur | 21/11/2018 | -------------- | INP |
| Task#3: Adding CSS | Sukhdeep Singh | 21/11/2018 | -------------- | INP |
|  |  |  |  |  |
| Task#3: Adding CSS | Kuldeep Singh | 19/11/2018 | 26/11/2018 | C |
| Task#3: Adding CSS | Akbar Din | 21/11/2018 | -------------- | INP |
| Task#3: Adding CSS | Navigant Kaur | 21/11/2018 | -------------- | INP |
| Task#3: Adding CSS | Sukhdeep Singh | 21/11/2018 | -------------- | INP |
|  |  |  |  |  |
| Task#3: Adding CSS | Akbar Din | 21/11/2018 | -------------- | INP |
| Task#3: Adding CSS | Navigant Kaur | 21/11/2018 | -------------- | INP |
| Task#3: Adding CSS | Sukhdeep Singh | 21/11/2018 | 28/11/2018 | C |
|  |  |  |  |  |
| Task#3: Adding CSS | Akbar Din | 21/11/2018 | 30/11/2018 | C |
| Task#3: Adding CSS | Navigant Kaur | 21/11/2018 | 30/11/2018 | C |

**I check progress of our Project on following dates:**

* 03/11/2018 Sunday
* 07/11/2018 Wednesday
* 11/11/2018 Sunday
* 16/11/2018 Friday
* 19/11/2018 Monday
* 21/11/2018 Wednesday
* 26/11/2018 Monday
* 28/11/2018 Wednesday
* 30/11/2018 Friday